## Slide 1: Gigs N' Chill
Harsha Valiveti, Deepan Elangovan, Andrew Gotts, Jackie Drs
Team 17

## Slide 2: Idea
Promoting local events which are affected by COVID
MUSIC
PLAYS
MOVIES

## Slide 3: Features
Core Features
Login/Sign up
Search Page
Profile Page
Book an Event
Create an Event
Chat
Additional Features
Bookmarks
Invitation for Events

## Slide 4: ROLES & responsibilities
Harsha Valiveti
ReactJs
Jackie Drs
ReactJs
Andrew Gotts
Deepan Elangovan
Django Python
ReactJs
Django Python
MySQL
JS, CSS, HTML
JS, CSS, HTML
Backend Deployment
Integration
Integration

## Slide 5: Sprint Contribution (Hours)
 | Harsha | Deepan | Andrew | Jackie | Estimated Hours | Total Hours
SPRINT 1 | 16 | 24 | 24 | 24 | 50 | 88
SPRINT 2 | 20.5 | 27.5 | 28.5 | 15.5 | 50 | 92
SPRINT 3 | 15.5 | 32 | 12.5 | 26 | 50 | 86
SPRINT 4 | 20.5 | 27.5 | 23.5 | 3.5 | 50 | 75
SPRINT 5 | 34.5 | 32.5 | 46.5 | 6.5 | 50 | 120
Total Hours | 107 | 143.5 | 135 | 75.5 | 250 | 461
Notes: The project will be developed in a series of five sprints over a span of 12 weeks. Each sprint will consist of two weeks with user stories for each deliverable.
The estimated milestone and deliverable for each sprint is again broken down to each week deliverable. Each week a new feature is added and tested towards the development of the project.
All the features are going to be implemented by our team members with third party API integration if required.